## Slide 1
The R&M Task Group mandate is to:
  Develop specific recommendations on how social housing project reporting and monitoring could be improved and made more efficient
  Considering the need for an appropriate level of oversight and risk management.
MANDATE
REPORTING AND MONITORING FOR COMMUNITY-BASED SOCIAL HOUSING PROJECTS
Notes: <number>

## Slide 2
• Develop a project monitoring framework that allows BC Housing to focus on program rather than project management
Develop standard reporting forms and formats that enable appropriate risk management but are not unreasonably detailed
Explore and assess the feasibility of electronic file sharing
SCOPE, ISSUES & CONSTRAINTS
Notes: <number>

## Slide 3
KEY PARTICIPANTS

## Slide 19
Top Level Forms
REPORTING & MONITORING FRAMEWORK

## Slide 26
Subsidiary Forms and Risk Items
REPORTING & MONITORING FRAMEWORK

## Slide 28
Performance Specification
PROJECT REPORTING FORMS

## Slide 29
Main Project Forms
Funding Guidelines
  • Feasibility study
  • Operating program description
Proposal Contents
  • Evaluation matrix
PPA Format
  • Monthly report contents
  • PDF Application
Request for Commitment
  • Evaluation matrix
Commitment Request Contents
  • Claim process detail
  • Change Order process specifics
  • Operating agreements
Final Project Report
Notes: <number>

## Slide 30
Funding Guidelines
PURPOSE:
• To inform potential proponents of the housing services BCH wants to acquire and the assistance they are able to provide
• With sufficient clarity to enable proponents to evaluate the fit with their objectives, opportunities and capabilities and
• To prepare a proposal which responds to which responds to BCH’s requirements and evaluation criteria
Notes: <number>

## Slide 31
Proposal
PURPOSE:
• To provide a complete, coherent description of the proposed project in sufficient detail to allow BCH to evaluate the proposal’s match to BCH’s objectives and the costs and risks to attaining them.
Notes: <number>

## Slide 32
PPA
PURPOSE:
• To identify and ameliorate the main risks to BCH of meeting their objectives by setting conditions for the sponsor to meet prior to irrevocably committing BCH’s full resources to the project.
• The form and content of the PPA letter will set the form and content of the progress reports by the sponsor to BCH during the development phase.
Notes: <number>

## Slide 33
ELECTRONIC FILING AND FILE SHARING

## Slide 34
THE FIRST STEPS
BC Housing’s policy objectives and funding information should be available on the web and actively distributed electronically
Project information should be exchanged by electronic means
Notes: <number>

## Slide 35
FUNDING GUIDELINES
PURPOSE: To identify optimal funding opportunities by soliciting responses filter to meet BC Housing’s objectives:
  Service objectives
  Target areas
  Cost expectations
  Building program expectations
  Schedule expectations
  Funding available
  Other evaluation criteria
RFP Table of Contents
Notes: <number>

## Slide 36
PROPOSAL
PURPOSE:
To further the proponent’s objectives by developing a proposal which combines:
  The proponent’s objectives and
  A specific development opportunity to
  Meeting BC Housing’s objectives
Proposal Table of Contents
Notes: <number>

## Slide 37
Provisional Project Approval 1
Purpose: To establish an approval framework
  Specific to a proposed project which
  Maximizes the likelihood that the project submitted for funding commitment will meet BC Housing’s objectives by
  Outlining conditions for funding which include:
    General funding requirements
    Project-specific risks to be mitigated
The PPA letter establishes the administrative framework for the development phase
Sample BCH PPA
Notes: <number>

## Slide 38
PROVISIONAL PROJECT APPROVAL 2
Responses to the PPA Letter:
  Regular letter addressing specific conditions
  Project documents (e.g. DP, BP)
  Budget
  Schedule
  Team data
  Site data
  Building data
Notes: <number>

## Slide 39
REQUEST FOR COMMITMENT
PURPOSE:
To confirm that all conditions precedent to project funding have been met and documented as required.
Sample Request for Commitment
Notes: <number>

## Slide 40
COMMITMENT
PURPOSE:
To communicate funding approval and to establish the specific legal framework within which funds will be made available
  Amount
  Security documents required
  Advancing requirements
    Claim form and advancing process
    Change order process
Sample Claim Form
Notes: <number>

## Slide 41
FINAL REPORT
PURPOSE:
To document fulfillment of the project approval conditions
Notes: <number>

## Slide 42
TASK GROUP STAFF
Marleen Morris
Jennifer Hall

## Slide 43
Stuart Thomas | TASK GROUP CHAIR Principal, Terra Housing Consultants
Barbara Bacon Executive Director, BC Housing Foundation
Caroline Bonesky Executive Director, Fraserside Community Services
Genevieve Bucher Project Officer, BC Housing
TASK GROUP MEMBERS
CONTINUED ON NEXT SLIDE

## Slide 44
Casey Clerkson
Associate, CPA Development Consultants
• Janis Gauthier
JG Consulting Services Ltd.
• Janine Ryder
Senior Project Officer, BC Housing
• Luke Stack
Executive Director, National Society of Hope
• Amy Wong
Senior Project Officer, BC Housing
TASK GROUP MEMBERS
CONTINUED

## Slide 46
The End!
Notes: <number>