## Slide 1
29.07.26
<number>
Project Initiation
Title
Notes: <number>

## Slide 2: Project Management Processes (Initiation)
Scope
(definition)
Initiation
Cost
(estimates, …)
WBS
Time
(activity diagrams, …)
Human Resources
(RACI matrix, …)
Project Charter
Project Management Plan
Project Scope
Statement

## Slide 3: Project Charter and Project Management Plan Terminology
29.07.26
<number>
Terminology comes from the PMBOK® but similar documents exist in any project. Other terms used:
  Project Charter: Project Initiation Document, Project Mandate, Project Brief, Letter of Agreement, Statement of Work
  Project Management Plan: Strategy Plan, Project Execution Plan, Project Plan
Introduction
Notes: <number>

## Slide 4: Project Charter and Project Management Plan The Main Concept
29.07.26
<number>
Project Charter:
  Comes from “outside” the project and defines the project.
  Unchanged during the project.
Project Management Plan:
  Owned by the project team.
  Constantly updated during the course of the project.
Introduction
Notes: <number>

## Slide 5: Two Processes in Project Initation
29.07.26
<number>
Develop Project Charter
Stakeholder Analysis
Introduction
Notes: <number>

## Slide 6: The Project Charter (Definition)
29/07/26 04:52 PM
<number>
Example from www.cvr-it.com
The project charter is a document that formally recognizes the existence of a project. It describes the product to be delivered and addresses the business need of the project.
The charter should be SMART:
  Specific
  Measurable
  Achievable
  Realistic
  Time-specific
Typical contents:
  Project Title, Start & Finish Date
  Budget Information
  Project Manager (contact address)
  Project Objectives
  Approach
  Roles and Responsibilities (Sign off)
  Comments (from stakeholders)
Example: Prince2 PID
Notes: 29/07/26
<number>

## Slide 7: Inputs to the PMBOK® Process “Develop Project Charter”
29.07.26
<number>
  Project statement of work, Business Case and/or Contract
  Enterprise environmental factors
  Organizational process assets
Reasons for projects:
  Business need
  Product scope description
  Strategic plan
Project Charter
Notes: <number>

## Slide 8: Example (Your Assignment)
You make media artefacts and integrated into Web 2.0 context.
  (Contract and/or Project statement of work)
You meet in the lab space at the University
  (Enterprise environmental factors)
You use PRINCE2
  (Organizational Process Assets)
Project Charter

## Slide 9: Examples of Enterprise Environmental Factors
29.07.26
<number>
Organizational or company culture and structure
Infrastructure, for example, existing facilities and capital equipment
Existing human resources
Personnel administration (e.g. hiring and firing guidelines, employee performance reviews)
Marketplace conditions
Project Charter
Notes: <number>

## Slide 10: Organizational Process Assets
29.07.26
<number>
Represents the organization’s processes and procedures and the organization’s learning and knowledge (“Lessons learned”), e.g.
  Organizational standard processes
  Standardized guidelines, templates, work instructions, evaluation criteria
  Project closure guidelines or requirements (e.g. audits)
  Financial control procedures
  Information about previous projects (and why they failed)
  Historical information (e.g. identified risk events)
  …
Project Charter
Notes: <number>

## Slide 11: Stakeholder Analysis
Stakeholders are individuals, work groups and organizations that are actively involved in the project, or whose interests can be positively or negatively affected as the result of project execution or project completion.
Stakeholder analysis serves two purposes:
  to determine the information needs of the various stakeholders.
  to devise a communication strategy that will best serve the project.
See Kathy Schwalbe’s book for an example.

## Slide 12: Example of a “Stakeholder Analysis” that went utterly wrong.
Scottish election fiasco, 2007, some quotes:
  Four per cent of ballot papers - 146,000 in total - were rejected because voters were confused by the new system.
  […] politicians spent so long squabbling over the Holyrood voting system that the 2007 election was doomed to chaos.
  The voter was treated as an afterthought by virtually all the other stakeholders.
  Voters were overlooked as the most important stakeholders at every stage of the election.

## Slide 13: Typical Roles and Responsibilities of Stakeholders
Project Sponsor
  the one with the money
Senior Management
  e.g. priorities between projects, project charter
Team
  Does Planning and Execution
Functional Manager:
  “owns” resources (IT, marketing, etc.)
Project Manager
  The individual responsible for the project
Other Stakeholders
  Customer, external experts, …

## Slide 14: Summary
29.07.26
<number>
Difference between Project Charter and Project Management Plan
Two processes for Project Initiation
  Project Charter
  Stakeholder Analysis
Summary
Notes: <number>