## Slide 1: Project Management Basics Project Management Workshop for NCSU Libraries Fellows
Notes: <number>

## Slide 2: Outline
Introduction
Definitions
Project Scheduling
Project Roles
Project Communication
Group Exercise
Notes: <number>

## Slide 3: Introduction
Notes: <number>

## Slide 4: Definitions
Notes: <number>

## Slide 5: What is a project?
Notes: <number>

## Slide 6: What is a project?
A unique undertaking composed of interrelated activities which has a well defined beginning and end, often involving staff from cross-functional groups, that operates under specific constraints of resources, schedules, and requirements
Notes: <number>

## Slide 7: What is a project?
A unique undertaking composed of interrelated activities which has a well defined beginning and end, often involving staff from cross-functional groups, that operates under specific constraints of resources, schedules, and requirements
Notes: <number>

## Slide 8: What is a project?
A unique undertaking composed of interrelated activities which has a well defined beginning and end, often involving staff from cross-functional groups, that operates under specific constraints of resources, schedules, and requirements
Notes: <number>

## Slide 9: What is a project?
A unique undertaking composed of interrelated activities which has a well defined beginning and end, often involving staff from cross-functional groups, that operates under specific constraints of resources, schedules, and requirements
Notes: <number>

## Slide 10: What is project management?
Notes: <number>

## Slide 11: What is project management?
A set of skills and methods of planning, organizing, and managing a project from inception to its successful completion
Notes: <number>

## Slide 12: What is a project manager?
Notes: <number>

## Slide 13: What is a project manager?
The role responsible for leading and coordinating the project effort from inception to its successful completion;
Notes: <number>

## Slide 14: What is a project manager?
The role responsible for leading and coordinating the project effort from inception to its successful completion; the person responsible for making things happen
Notes: <number>

## Slide 15: Project Scheduling
Notes: <number>

## Slide 16: Why are schedules important to projects? What value do they add?
Notes: <number>

## Slide 17: Purposes of a Schedule
Provides a commitment about when things will be done

## Slide 18: Purposes of a Schedule
Provides a commitment about when things will be done
Encourage everyone on the project to see their efforts as part of a whole

## Slide 19: Purposes of a Schedule
Provides a commitment about when things will be done
Encourage everyone on the project to see their efforts as part of a whole
Provides a tool for breaking work into manageable chunks

## Slide 20: Purposes of a Schedule
Provides a commitment about when things will be done
Encourage everyone on the project to see their efforts as part of a whole
Provides a tool for breaking work into manageable chunks
Provides a tool for measuring progress

## Slide 21: Three Parts of Any Schedule
Planning
  Defining what needs to be done (requirements)
  Deciding how it will be done (design)
Notes: <number>

## Slide 22: Three Parts of Any Schedule
Planning
  Defining what needs to be done (requirements)
  Deciding how it will be done (design)
Implementation
  Getting it done
Notes: <number>

## Slide 23: Three Parts of Any Schedule
Planning
  Defining what needs to be done (requirements)
  Deciding how it will be done (design)
Implementation
  Getting it done
Testing and Evaluation
  Verify that it was done right
Notes: <number>

## Slide 25: Have you ever worked on a project that did not have well defined scheduling phases like this?
Notes: <number>

## Slide 26: When might you allocate more of the project schedule for planning phase activities?
Notes: <number>

## Slide 27: When might you allocate more of the project schedule for implementation activities?
Notes: <number>

## Slide 28: When might you allocate more of the project schedule for testing and evaluation activities?
Notes: <number>

## Slide 29: Project Roles
Notes: <number>

## Slide 30: Project Roles
Although every project is different, there are commonly occurring roles that exist in most projects
Sometimes roles are formally assigned; often they are not
Sometimes individuals occupy more than one role in the project

## Slide 31: Project Manager
Person who is responsible for the execution of project; defines the low-level requirements of the project and owns the project schedule
Notes: <number>
Project Team Lead

## Slide 32
Notes: <number>

## Slide 33
Source: Don’t Make Me Think by Steven Krug

## Slide 34: Business Owner
The executive customer of the project who initiates and sponsors the project, communicates the motivation of the project, and defines the project requirements on a high-level
Notes: <number>
Associate Directors

## Slide 35
Notes: <number>

## Slide 36: Tito’s 1st Law of Project Mgmt
Projects without a clearly designated Business Owner or Project Manager are destined to fail or founder
Notes: <number>

## Slide 37: Content Lead
The person who is responsible for acquiring and managing the content for the project; content may include metadata, images, binary data, or instructional content
Notes: <number>

## Slide 38
Notes: <number>

## Slide 39: Technical Lead
The person who owns the technical authority on the project; defines how the project is built, including what technologies are used
Notes: <number>

## Slide 40
Notes: <number>

## Slide 41: Other Project Team Members
Individual contributors to the project such as marketing specialists, developers, content creators, user interface specialists; these roles vary from project to project
Notes: <number>

## Slide 42
Notes: <number>

## Slide 43
Notes: <number>

## Slide 44: Roles at Project Initiation
It is very important to have a shared understanding about what these roles mean at the start of the project; lack of clarity on who does what can lead to project failure
Notes: <number>

## Slide 45: Break (10 minutes)
Notes: <number>

## Slide 46: Project Communication
Notes: <number>

## Slide 47: Project Communication
Formal project meetings
Informal face-to-face communication
Project management software
Email
Conference call
Shared documentation

## Slide 48: Project Communication
Lack of communication between project team members is a common problem

## Slide 49: Project Communication
Lack of communication between project team members is a common problem
Too much communication can be a problem as well

## Slide 50: Project Communication
Lack of communication between project team members is a common problem
Too much communication can be a problem as well
Project management can help facilitate the right amount of communication at the right time

## Slide 51: How can too much project communication be a problem?
Notes: <number>

## Slide 52: Real Project Examples
DELTA instructional media project
NC Architects & Builders Digital Collection
Notes: <number>

## Slide 53
Notes: <number>

## Slide 54
Notes: <number>

## Slide 55: Group Exercise
Notes: <number>

## Slide 56
Notes: <number>

## Slide 60: Discussion Questions
What strengths, if any, do you see this model providing over the base model?
What project management challenges would you anticipate in this model?
Notes: <number>