## Slide 1
Other Processes
<number>
Project management
Inspection
Configuration management
Change management
Process management
Notes: <number>

## Slide 2: Other Processes
Development Process is the central process around which others revolve
Methods for other processes often influenced by the dev process
We have looked at various models for dev process
  a “real” process likely derived from a model
Other Processes
<number>
Notes: <number>

## Slide 3: Other Processes In the context of Dev Processes
Other Processes
<number>
Notes: <number>

## Slide 4: Other Processes
Project management process
Inspection process
Configuration management process
Change management process
Process management process
Will briefly look at these now
Other Processes
<number>
Notes: <number>

## Slide 5
Other Processes
<number>
Notes: <number>

## Slide 6: The Typical PMs Role
Overall responsibility for the successful planning, execution, monitoring, control and closure of a project.
Primary point of contact with project sponsors
Key tasks
  Plans
  Meets
  Communicates
Project Management == Leadership
Other Processes
<number>
Notes: <number>

## Slide 7: 10 Qualities of a PM
Inspires a Shared Vision
Good Communicator
Integrity
Enthusiasm
Empathy
Competence
Ability to Delegate Tasks
Cool Under Pressure
Team-Building Skills
Problem Solving Skills
Other Processes
<number>
Notes: <number>

## Slide 8: What does a PM do?
Development process divides development into phases and activities
To execute it efficiently, must allocate resources, manage them, monitor progress, take corrective actions, …
These are all part of the PM process
Hence, PM process is an essential part of executing a project
Other Processes
<number>
Notes: <number>

## Slide 9: PM Process Phases
There are three broad phases
  Before: Planning
  During
    Monitoring and control
    Communication facilitation
  After: Postmortem analysis
Planning is a key activity that produces a plan, which forms the basis of monitoring
Other Processes
<number>
Notes: <number>

## Slide 10: Project Management Concerns
Other Processes
<number>
Notes: <number>

## Slide 11: Project Management Tools
Other Processes
<number>
Notes: <number>

## Slide 12: Planning
Done before project begins
Key tasks
  Cost and schedule estimation
  Staffing
  Monitoring and risk mgmt plans
  Quality assurance plans
  Etc.
Will discuss planning in detail later
Other Processes
<number>
Notes: <number>

## Slide 13: Monitoring and control
Lasts for the duration of the project and covers the development process
  Monitors all key parameters like cost, schedule, risks
  Takes corrective actions when needed
  Needs information on the dev process – provided by metrics
Other Processes
<number>
Notes: <number>

## Slide 14: Communication Facilitation
Realistically no plan covers everything!
Additional decisions are made during development
Documents should be updated and communicated
Typical environment
  Multiple teams
  Multiple user groups
  Multiple disciplines
  Multiple locations
In many setting PM is center of communication hub
Will discuss in more detail later
Other Processes
<number>
Notes: <number>

## Slide 15: Meeting Types
Project Planning Meetings
  Review of progress against schedule
  Update plan, identify pain points and dependencies
  Publically call team leads to task
Content Meetings
  Regular meetings focused around content topics
  E.G. “Reporting”, “Backend API”
  Make decision, Record them, Communicate them
  Use of the “Rolling Email”
Other Processes
<number>
Notes: <number>

## Slide 16: Meeting Types
Issues Meetings
  Regularly schedule meeting (ie. open in everyone’s schedule)
  Issues gathered the day before and distributed
  Issue initiator indicates required attendance
QA Meetings
  Planning
    Discussion with business
    Discussion with developers
  Regular Review of open tickets
Other Processes
<number>
Notes: <number>

## Slide 17: Meeting Modalities
Modalities
  In person
  Video Conference
  Voice Conference
  Shared Desktop + Voice Conference
Pros/Cons of each?
Other Processes
<number>
Notes: <number>

## Slide 18: Postmortem Analysis
Postmortem analysis is performed when the development process is over
Basic purpose:
  to analyze the performance of the process, and identify lessons learned
  Improve predictability and repeatability
  Central to a “Learning Organization” or culture
Also called termination analysis
Other Processes
<number>
Notes: <number>

## Slide 19: Relationship with Dev Process
Other Processes
<number>
Notes: <number>

## Slide 20
Other Processes
<number>
Risk Management
From “Keep Your Projects On Track”
http://www.drdobbs.com/184414727
Notes: <number>

## Slide 21: Risk Management
Usually performed
  at the start of a project,
  at the beginning of major project phases (such as requirements, design, coding and deployment), and
  when there are significant changes (for example, feature changes, target platform changes and technology changes).
Other Processes
<number>
Notes: <number>

## Slide 22: Risk Management
Four steps to risk management are
  risk identification,
  risk analysis,
  risk management planning and
  risk review
Other Processes
<number>
Notes: <number>

## Slide 23: 1) Risk Identification
the brainstorming session, consider :
  Weak areas, such as unknown technology.
  Aspects that are critical to project success, such as the timely delivery of a vendor's database software, creation of translators or a user interface that meets the customer's needs.
  Problems that have plagued past projects, such as loss of key staff, missed deadlines or error-prone software
Other Processes
<number>
Notes: <number>

## Slide 24: 1) Risk Identification
Collect up the stakeholder! Who?
Hold a brainstorming session, consider :
  Weak areas, such as unknown technology.
  Aspects that are critical to project success, such as the timely delivery of a vendor's database software, creation of translators or a user interface that meets the customer's needs.
  Problems that have plagued past projects, such as loss of key staff, missed deadlines or error-prone software
Other Processes
<number>
Notes: <number>

## Slide 25: 2) Risk Analysis
Make each risk item more specific. Risks like "Lack of management buy-in" and "People might leave" are too vague.
Split the risk into smaller, specific risks, such as
  "Manager Jane could decide the project isn't beneficial,"
  "The database expert might leave," and
  "The webmaster may be pulled off the project.“
Set priorities
Other Processes
<number>
Notes: <number>

## Slide 26: 2) Risk Analysis
Other Processes
<number>
Risk Items (Potential Future Problems Derived from Brainstorming) | Likelihood of Risk Item Occurring | Impact to Project if Risk Item Does Occur | Priority (Likelihood * Impact)
New operating system may be unstable. | 10 | 10 | 100
Communication problems over system issues. | 8 | 9 | 72
We may not have the right requirements | 9 | 6 | 54
Requirements may change late in the cycle. | 7 | 7 | 49
Database software may arrive late. | 4 | 8 | 32
Key people might leave. | 2 | 10 | 20
The Priority Scheme
Notes: <number>

## Slide 27: 3) Risk Management Planning
Other Processes
<number>
Risk Items (Potential Future Problems Derived from Brainstorming) | Actions to Reduce Likelihood | Actions to Reduce Impact if Risk Does Occur | Who Should Work on Actions | When Should Actions Be Complete | Status of Actions
New operating system may not be stable. | Test OS more. | Identify second OS. | Joe | 3/3/01 | 
Communica-tion problems over system issues. | Develop system interface document for critical interfaces. | Add replan milestone to realign the team's schedule with other areas. | Cathy | 5/6/01 | 
We may not have the right requirements. | Build prototype of UI. | Limit Initial product distribution | Lois | 4/6/01 | 
Notes: <number>

## Slide 28: 4) Risk Review
review your risks periodically,
check how well mitigation is progressing.
change risk priorities, as required
Identify new risks.
rerun the complete risk process if the project has experienced significant changes.
incorporate risk review into other regularly scheduled project reviews
Other Processes
<number>
Notes: <number>

## Slide 29: Risk Management
Time Effective!
  90 to 120 minutes for projects that are 12 to 60 person-months
  Control the length of the session by controlling the scope you choose,
  most sessions usually take less than two hours
Other Processes
<number>
Notes: <number>

## Slide 30
Other Processes
<number>
Communication Facilitation
Notes: <number>

## Slide 31: Meeting Types
Project Planning Meetings
  Review of progress against schedule
  Update plan, identify pain points and dependencies
  Publically call team leads to task
Content Meetings
  Regular meetings focused around content topics
  E.G. “Reporting”, “Backend API”
  Make decision, Record them, Communicate them
  Use of the “Rolling Email”
Other Processes
<number>
Notes: <number>

## Slide 32: Meeting Types
Issues Meetings
  Regularly schedule meeting (ie. open in everyone’s schedule)
  Issues gathered the day before and distributed
  Issue initiator indicates required attendance
QA Meetings
  Planning
    Discussion with business
    Discussion with developers
  Regular Review of open tickets
Other Processes
<number>
Notes: <number>

## Slide 33: Meeting Modalities
Modalities
  In person
  Video Conference
  Voice Conference
  Shared Desktop + Voice Conference
Pros/Cons of each?
Other Processes
<number>
Notes: <number>

## Slide 34: Face to Face Communication
A verbal message is affected by:
  The message itself
  Paralingual attributes of the message (ie. the pitch, tone, and inflections in the speaker's voice)
  Nonverbal communication (ie. Posture, facial expression, shoulders, tugging on the ears, crossed arms, hand signals)
To be an effective communicator, you must ask questions.
  Do you understand me?
  Questions help the project team, ask for clarification, and achieve an exact transfer of knowledge.
Other Processes
<number>
Notes: <number>

## Slide 35: Writing Email
1) Understand why you’re writing
have explicit answers for two questions:
  Why am I writing this?
  What exactly do I want the result of this message to be?
Other Processes
<number>
Notes: <number>

## Slide 36: Writing Email
2) Get what you need
  Really just three basic types of business email.
    Providing information - “Larry Tate will be in the ofﬁce Monday at 10.”
    Requesting information - “Where did you put the ‘Larry Tate’ ﬁle?”
    Requesting action - “Will you call Larry Tate’s admin to conﬁrm our meeting on Monday?”
  The recipient must immediately know which type of email it is.
Other Processes
<number>
Notes: <number>

## Slide 37: Writing Email
3) Make One Point per Email
If you need to communicate a number of different things:
  Consider writing a separate email on each subject, especially if they related to different topics or have different timescales.
  Consider presenting each point in a separate, numbered paragraph, especially if relate to the same project.
Making each point stand out, significantly increasing the likelihood that each point will be addressed.
Other Processes
<number>
Notes: <number>

## Slide 38: Writing Email
3) Write a great Subject line
Help your recipient to
  immediately understand why you’ve sent them an email
  quickly determine what kind of response or action it requires
Avoid “Hi,” “One more thing…,” or “FYI,”
Best is a short summary of the most important points
  Lunch resched to Friday @ 1pm
  Reminder: Monday is "St. Bono’s Day"–no classes
  REQ: Resend Larry Tate zip ﬁle?
  HELP: I’ve lost the source code?
  Thanks for the new liver–works great!
Other Processes
<number>
Notes: <number>

## Slide 39: Writing Email
3) Brevity is the soul of…getting a response
  The Long Crafted Email: 1%
    Explores nuances
    Handling political hot potatoes
  The Short Directed Email: 99%
    Make it ﬁt on one screen with no scrolling.
    Better still in the “review space”
    A concise email is much more likely to get action
But be presise…
Other Processes
<number>
Notes: <number>

## Slide 40
Bad Example
Good Example
Subject: Proposal
Lynn,
Did you get my proposal last week? I haven't heard back and wanted to make sure.
Can you please call me so we can discuss?
Thanks!
Peter
Subject: Checking On Reliable Landscapes Proposal
Lynn,
I just wanted to check that you have received the landscaping proposal I emailed to you last week. I haven't heard back and wanted to make sure it went through.
Can you please call me by Thursday so we can discuss? This is when our discount offer expires, and I want to make sure you don't miss it!
The quickest way to contact me is by cell phone.
Thanks!
Peter Schuell, Owner Reliable Landscaping, Inc. 555.135.4598 (office) 555.135.2929 (cell)
Other Processes
<number>
Notes: <number>

## Slide 41
Other Processes
<number>
Notes: <number>

## Slide 42: Background
Main goal of inspection process is to detect defects in work products
First proposed by Fagan in 70s
Earlier used for code, now used for all types of work products
Is recognized as an industry best practice
Data suggests that it improves both Q&P
Other Processes
<number>
http://en.wikipedia.org/wiki/Fagan_inspection
Notes: <number>

## Slide 43: Background
“A defect is an instance in which a requirement is not satisfied.” [Fagan, 1986]
Defects injected in sw at any stage
Hence must remove them at every stage
Inspections can be done on any document including design docs and plans
Is a good method for early phases like requirements and design
Also useful for plans (PM plans, CM plans, testing plans,…)
Other Processes
<number>
Notes: <number>

## Slide 44: Some Characteristics
Conducted by group of technical people for technical people (i.e. review done by peers)
Is a structured process with defined roles for the participants
The focus is on identifying problems, not resolving them
Review data is recorded and used for monitoring the effectiveness
Other Processes
<number>
Notes: <number>

## Slide 45: Steps in Typical Review Process
Other Processes
<number>
Notes: <number>

## Slide 46: Planning
Select the group review team – three to five people group is best
Identify the moderator – has the main responsibility for the inspection
Prepare package for distribution – work product for review plus supporting docs
Package should be complete for review
Other Processes
<number>
Notes: <number>

## Slide 47: Overview and Self-Review
A brief meeting – deliver package, explain purpose of the review, intro,…
All team members then individually review the work product
  Lists the issues/problems they find in the self-preparation log
  Checklists, guidelines are used
Ideally, should be done in one sitting and issues recorded in a log
Other Processes
<number>
Notes: <number>

## Slide 48: Self-Review Log
Project name:
Work product name and ID:
Reviewer Name:
Effort spent (hours):
  Defect list
Other Processes
<number>
No | Location | Description | Criticality
Notes: <number>

## Slide 49: Group Review Meeting
Purpose – define the final defect list
Entry criteria
  each member has done a proper self-review
  logs are reviewed
Group review meeting
  A reviewer goes over the product line by line
  At any line, all issues are raised
  Discussion follows to identify if a defect
  Decision recorded (by the scribe)
Other Processes
<number>
Notes: <number>

## Slide 50: Group Review Meeting…
At the end of the meeting
  Scribe presents the list of defects/issues
  If few defects, the work product is accepted; else it might be asked for another review
  Group does not propose solutions
    though some suggestions may be recorded
  A summary of the inspections is prepared
    useful for evaluating effectiveness
Other Processes
<number>
Notes: <number>

## Slide 51: Group Review Meeting…
Moderator is in-charge of the meeting and plays a central role
  Ensures that focus is on defect detection and solutions are not discussed/proposed
  Work product is reviewed, not the author of the work product
  Amicable/orderly execution of the meeting
  Uses summary report to analyze the overall effectiveness of the review
Other Processes
<number>
Notes: <number>

## Slide 52: Summary Report Example
Project Work Product Type Size of work product Review team Effort (person hours) Preparation Group meeting Total | XXXX Project plan 14 pages P1, P2, P3 10 (total) 10 20
Other Processes
<number>
Notes: <number>

## Slide 53: Summary Contd.
Defects No of critical defects No of major defects No of minor defects Total Review status Reco for next phase Comments | 0 3 16 19 Accepted Nil Nice plan
Other Processes
<number>
Notes: <number>

## Slide 54: Rework and Follow Up
Defects in the defects list are fixed later by the author
Once fixed, author gets it OKed by the moderator, or goes for another review
Once all defects/issues are satisfactorily addressed, review is completed and collected data is submitted
Other Processes
<number>
Notes: <number>

## Slide 55: Roles and Responsibilities
Main roles
  Moderator – overall responsibility
  Author –Listen, inform, avoid defensiveness
  Reviewer(s) – to identify defects
  Reader – not there in some processes, reads line by line to keep focus
  Scribe – records the issues raised
Other Processes
<number>
Notes: <number>

## Slide 56: Guidelines for Work Products
Work Product | Inspection focus | Participants
Req Spec | Meet customer needs Are implementable Omissions, inconsistencies, ambiguities | Customer Designer Tester, Dev Analyst
HLD | Design implements req Design is implementable Ommissions, quality of design | Req author Designer Developer
Other Processes
<number>
Notes: <number>

## Slide 57: Guidelines for Work Products
Code | Code implements design Code is complete and correct Defects in code Other quality issues | Designer Tester Developer
Test cases | Set of test cases test all SRS conditions Test cases are executable Are perf and load tests there | Req author Tester Proj mgr
Proj Mgmt Plan | Plan is complete and specifies all components of the plan Is implementable Omissions and ambiguities | Proj mgr Another Proj mgr
Other Processes
<number>
Notes: <number>

## Slide 58: Summary
Purpose of reviews: to detect defects
Structured reviews are very effective - can detect most of the injected defects
For effective review, process has to be properly defined and followed
Data must be collected and analyzed
Other Processes
<number>
Notes: <number>

## Slide 59
Other Processes
<number>
Notes: <number>

## Slide 60: Background
A software project produces many items - programs, documents, data, manuals, …
All of these can be changed easily – need to keep track state of items
Software Configuration Management (SCM)
  Systematically control the changes
  Focus on changes during normal evolution (req changes will be handled separately)
CM requires discipline as well as tools
Other Processes
<number>
Notes: <number>

## Slide 61: Background
SCM often independent of dev process
  Dev process looks at macro picture, but not on changes to individual items/files
As items are produced during dev they are brought under SCM
SCM controls only the products of the development process
Other Processes
<number>
Notes: <number>

## Slide 62: SCM Process and Dev process
Other Processes
<number>
Notes: <number>

## Slide 63: Need for CM
CM needed to deliver product to the client
  What files should comprise the product?
  What versions of these files?
  How to combine these to make the product?
Just for this, versioning is needed, and state of different items has to be tracked
There are other functions of CM also
Other Processes
<number>
Notes: <number>

## Slide 64: Functionality Needed
Capture current state of programs
Capture latest version of a program
Undo a change and revert back to a specified version
Prevent unauthorized changes
Gather all sources, documents, and other information for the current system
Other Processes
<number>
Notes: <number>

## Slide 65: CM Mechanisms
Configuration identification and baselining
Version control
Access control
These are the main mechanisms, there are others like
  naming conventions,
  directory structure,…
Other Processes
<number>
Notes: <number>

## Slide 66: Configuration Items
Sw consists of many items/artifacts
In CM some identified items are placed under CM control
Changes to these are then tracked
Periodically, system is built using these items and baselines are established
Baseline – logical state of the system and all its items; is a reference point
Other Processes
<number>
Notes: <number>

## Slide 67: Version and access control
Key issues in CM
Done primarily on source code through source code control systems, which also provide access control
Allows older versions to be preserved and hence can undo changes
Examples:
  CVS – Original open source system (1986)
  Subversion – Open source CVS replacement (1999)
  Microsoft Visual SourceSafe (VSS) – targeted for smaller dev projects
  IBM Rational ClearCase – Industrial strength solution
Other Processes
<number>
Notes: <number>

## Slide 68: Version and Access Control
When programmer developing code – is in private area
When code is made available to others, it goes in an access-controlled library
For making changes to an item in library, it has to be checked out
Changes made by checking-in the item – versioning is automatically done
Final system is built from the library
Other Processes
<number>
Notes: <number>

## Slide 69: Version/Access Control
Generally both version and access control done through CM tools
Tools limit access to specified people - formal check in, check out procedures
Automatic versioning done when a changed file is checked-in
Check-in, check-out control may
  be restricted to a few people in a project
  Require successful compile/build cycle
Other Processes
<number>
Notes: <number>

## Slide 70: CM Process
Defines the activities for controlling changes
Main phases
  CM Planning
  Executing the CM process
  CM audits
Other Processes
<number>
Notes: <number>

## Slide 71: CM Planning
Identify items to be placed under CM
Define library structure for CM
Define change control procedures
Define access control, baselining, reconciliation, procedures
Define release procedure
Other Processes
<number>
Notes: <number>

## Slide 72: CM Audit
During project execution CM procedures have to be followed (e.g. moving items between directories, naming, following change procedures, …)
Process audit has to be done
CM audit can also check if items are where they should be
Other Processes
<number>
Notes: <number>

## Slide 73: Summary – CM
CM is about managing the different items in the product, and changes in them
Developing a CM plan at the start is the key to successful to CM
CM procedures have to be followed; audits have to be performed
Requires discipline and tools
Other Processes
<number>
Notes: <number>

## Slide 74
Other Processes
<number>
Notes: <number>

## Slide 75: Background
Requirements change at any time during the development
Changes impact the work products and the various configuration items
Uncontrolled changes can have a huge adverse impact on project in cost/sched
Changes have to be allowed, but in a controlled manner
Other Processes
<number>
Notes: <number>

## Slide 76: A Change Mgmt Process
Log the changes
Perform impact analysis on the work products and items
Estimate impact on effort and schedule
Review impact with stakeholders
Rework the work products/items
Other Processes
<number>
Notes: <number>

## Slide 77: Changes
Change often triggered by change request
Change req log keeps a record of requests
Impact analysis for a change request involves identifying the changes needed to diff items, and the nature of change
The impact of changes on the project is reviewed to decide whether to go ahead
Cumulative changes also often tracked
Other Processes
<number>
Notes: <number>