Version

Project Blueprint

Author:

Date:

# Document Control

| Abstract: | The upgrade of the Online Campus has been scheduled for Semester 3 using Moodle as the Learning Management System application. The Project Blueprint for the Online Campus Upgrade Implementation covers project definition, scope and approach, risk assessment and deliverables. The purpose of the Project Blueprint document is to provide key stakeholders with the information necessary to authorise the start of the project. In addition it provides an approved baseline from which the project progress can be formally monitored. The document is version controlled. |  |  |
| --- | --- | --- | --- |
| Version: |  |  |  |
| Status: |  |  |  |
| Date of Issue: |  |  |  |
| Author: |  |  |  |
| Authorisation: |  | Signature: | Date: |

| Summary of Changes: | Version | Date | Description |
| --- | --- | --- | --- |

## Distribution List

# Table of Contents

1	Document Control	2

1.1	Distribution List	2

2	Table of Contents	3

3	Background	4

4	Project Definition	4

4.1	Project Objectives	4

4.2	Project Method of Approach	4

4.2.1	Steering Group	4

4.2.2	Project Stages Overview	4

4.2.3	Feasibility Gate – 1 September 2004	5

4.2.4	Policy Considerations	6

4.2.5	State of Readiness Gate – 1 October 2004	7

4.2.6	Production Ready Gate – 15 October 2004	7

4.3	Project Scope	7

4.3.1	Inclusions	7

4.3.2	Exclusions	8

4.4	Project Assumptions	8

5	Core Elements / Sub-projects	8

5.1	Technical Implementation	8

5.1.1	Analysis of the current Sears / OLC interface	8

5.1.2	Gap analysis of functionality between Moodle and Online Campus	9

5.1.3	Stakeholder Requirements Analysis	9

5.1.4	Define Key Issues	9

5.1.5	Risk Assessment	9

5.1.6	Service Level Agreement with Catalyst	9

5.2	Content Migration	9

5.2.1	Outputs:	9

5.3	Support – Helpdesk Services	10

5.3.1	Online Help	10

5.4	Orientation and Training	10

5.5	Operation & Closure Stage	10

6	Project Deliverables/Milestones	11

7	Initial Risk Assessment	13

8	Issues Register	13

8.1	Issues to be addressed prior to Semester 1, 2005	13

9	Roles & Responsibilities	13

10	Project Controls and Quality Plan	15

10.1	Project Filing Structure	15

10.2	Reviews	15

10.3	Project Controls	15

# Background

The e-learning Capability Development Fund (eCDF), a funding programme managed by the Tertiary Education Commission (TEC), provides funding for the New Zealand Open Source Virtual Learning Environment Project (NZOSVLE). There are three consortia numbering a total of 13 tertiary education organisations, directly involved in open source projects funded by eCDF.

The NZOSVLE project, led by the Open Polytechnic, is the implementation of an open source virtual learning environment that includes a Learning Management System (LMS) at the core of the system architecture. The principal goal of the NZOSVLE project is to collaboratively establish an e-learning platform that minimises the financial, organisational, and technological barriers to sharing resources across New Zealand's education sector. The project started on 1 March 2004 and continues through to 30 June 2005.

# Project Definition

## Project Objectives

## Project Method of Approach

The Online Campus Upgrade project is comprised of four core elements or ‘sub-projects’. Each sub-project has a team leader responsible for planning and aligning activities within the overall project plan as described within this document. The team leaders, Project Owner and Project Co-ordinator make up the Steering Group and will meet and report on a weekly basis throughout the course of the project.

### Steering Group

| Project Owner |  |
| --- | --- |
| Project Co-ordinator |  |
| Technical Implementation |  |
| Content Migration |  |
| Support |  |
| Orientation and Training |  |

### Project Stages Overview

The proposed stages and decision gates are shown below:

Initial Investigation Stage

1. Feasibility Gate – Go/No Go

Planning and Preparation

Stage

2. ‘State of Readiness Gate’ – Go/No Go

Blueprint

Gap Analysis

Interface Feasibility

Implementation Stage

Technical ‘Dry Test Run’

Content Migration

Support Plan

Orientation & Training

Project Plan(s)

3. Production Ready Gate – Go/No Go

Operation & Closure Stage

KPIs

Project Closure Report

Decision gates are established for each stage of the project.

### Feasibility Gate – 1 September 2004

ISDG has undertaken a gap analysis of the current Online Campus in comparison to Moodle.

A work-shop with appropriate stakeholder representation, including Faculty Webmasters, and Learning Design representatives will review all gaps in functionality from a stakeholder perspective.

After reviewing the gap analysis these representatives would advise the impact and importance of each item and provide overall advice to FMB and the e-Learning Office as to the desirability / or not of scheduling the migration for Semester Three. Some of the issues are functional, some are policy or training issues.

All key issues relating to a Semester 3 deployment, along with actions to address the issues are documented in Section 8 – Issues Register.

Each Stakeholder representative will sign-off the Feasibility for the project to proceed to the Planning & Preparation stage (September 2004) for Semester Three implementation. The Feasibility Decision consists of three statements:

| Statement 1 | Key issues have been identified, as per Section 8 – Issues Register of this document, that are critical to address before a Semester 3 deployment can be approved. |
| --- | --- |
| Statement 2 | Solutions, in the form of either functional development, ‘work-around’ actions, policy changes or training has been identified. The people responsible for their implementation have defined the feasibility of the solutions in time for a Semester 3 deployment. |
| Statement 3 | Considering all aspects of the project, it is advantageous to proceed with planning and preparation to the State of Readiness Decision Gate on 1 October 2004. |

| Name | Signature | Comments | Date |
| --- | --- | --- | --- |

### Policy Considerations

| Training | A decision is required about whether Moodle-specific training is to be compulsory or optional. This will apply to course leaders, tutors, adjunct faculty, and course administrators. We recommend that training be optional, thereby ensuring a higher level of enthusiasm. For those that opt out of training now, there will be continued opportunities to access training over the next academic year if they choose to 'buy in' at a later stage. Recommendation: Optional Training. |
| --- | --- |
| Gradebook | Moodle supports a fully featured gradebook, along with many other modules. Instructors can add the grades for offline assignments to the online gradebook. Instructors can view grades in the gradebook by assignment, by student, and for all students on all assignments. Instructors can export a comma-delimited version of the gradebook (or a real .xls spreadsheet) for use in an external spreadsheet program. Currently, however, the gradebook function is a potential source of confusion for both faculty and students, particularly if the information in the gradebook is not aligned with the information in SEARS. When deployed, the new ITS Student Management System will maintain the master Gradebook. It is recommended that the Moodle gradebook be disengaged, at least until the interface between ITS and Moodle has been specified. Recommendation: Disengage Gradebook. |
| Availability of new functionality | There are a number of features available in Moodle that are unavailable in the current Online Campus. For example, Quiz allows instructors to design and set quizzes made of a wide range of question types. Workshop is a peer assessment module with a huge array of options. Recommendation: Faculty and instructional designers to use new features with care, and as instructional devices rather than assessment tasks. Professional development programmes will enable advanced users to utilise the full power of the new Learning Management System during 2005. |
| Editing Policy | Moodle enables instructors to edit course material directly. Therefore, certification for professional development, or a peer review process for quality assurance may need to be developed. Recommendation: During the transitional period, staff should exercise care when editing course material directly. It is worth noting that this is consistent with the status quo whereby some instructors directly upload support pages whereas others use the services of instructional designers. |
| Email | Not all students have a current email address. Hotmail addresses expire without the student being aware. Email contact optimises the e-learning experience due to its use in announcements, tutor feedback etc. Recommendation: All students are provided with an email address. E.g. joe.bloggs@students.nz |

| Name | Signature | Comments | Date |
| --- | --- | --- | --- |

### State of Readiness Gate – 1 October 2004

All issues that require addressing for a Semester 3 deployment have been identified through the gap analysis or related processes and appropriate actions taken.

| Name | Signature | Comments | Date |
| --- | --- | --- | --- |

### Production Ready Gate – 15 October 2004

The system is ready to deploy.

| Name | Signature | Comments | Date |
| --- | --- | --- | --- |

## Project Scope

### Inclusions

The scope of the Online Campus Implementation Project includes:

- Defining the requirements for content migration, specifically forum topics, postings and support pages.

- Linking to public website

- Front-end design

- Interface / data exchange between Sears and Moodle.

- Training requirements for Open Polytechnic staff

- Ascertaining the business requirements, e.g. will students be able to update their personal data and if so what particular fields? What interim solutions will be required for deployment?

- Planning for Helpdesk services

- Deployment of Online Campus Upgrade and implementation of associated plans.

- Stakeholder approval for deployment.

### Exclusions

The scope of the Online Campus Implementation Project excludes:

- Analysis of an ITS interface with Moodle.

- Development of an external API set for Moodle

- Development of new features for Moodle 1.4

## Project Assumptions

Assumptions under which the project is being executed are:

- Deployment of Moodle 1.4 will meet or exceed existing functionality delivered by Online Campus.

- Securing support of all stakeholder groups

# Core Elements / Sub-projects

## Technical Implementation

IS will assist the e-learning office in interfacing Moodle with Sears, as well as data conversion/ content migration from OLC to Moodle.

As the objective is for implementation for the 3rd semester this year, IS will concentrate on the current Sears / OLC interface. The approach is to replicate (as close as possible) the Sears / OLC interface for a Sears / Moodle interface and loading of data into Moodle necessary for deployment.

This work will be technically focused, issues regarding impact on users (students and staff) will be highlighted but addressed by other sub-project teams.

_______will project manage the technical implementation. IS will provide technical services with _____ managing IS resources. Martin Langhoff from Catalyst.net Ltd will provide technical services. In his role as senior programmer on the NZOSVLE project, Martin has in-depth technical understanding of Moodle.

### Analysis of the current Sears / OLC interface

The intent is to replicate (as close as possible) the Sears / OLC interface for a Sears / Moodle interface and thereby avoid any alterations to Sears.

As part of the initial investigation phase ISDG has supplied ‘Online Campus Nightly Processing’ documentation and sample data for testing to Martin Langhoff from Catalyst Ltd. Catalyst is providing core development services for the NZOSVLE project and has gained in-depth knowledge of the system.

### Gap analysis of functionality between Moodle and Online Campus

In order to determine areas of difference between the systems, IS will analyse the functional difference between Moodle and Online Campus.

### Stakeholder Requirements Analysis

Development of specific features is out of scope of the Online Campus Upgrade project. However, two User Groups from the Open Polytechnic are providing input into the requirements capture for the NZOSVLE project which is, and will continue to, directly benefit the Open Polytechnic.

### Define Key Issues

The Initial Investigation Stage will highlight key issues for the Open Polytechnic. An Issues Register will be documented as part of the Project Blueprint.

Where appropriate the Issues Register will contain a mitigation plan for each identified issue. Additions to the Issues Register can be made at any time and reviewed at weekly reviews.

### Risk Assessment

A formal risk assessment will highlight any potential business and project risks and will provide a containment measure for each risk.

The Risk Assessment is documented within the Project Blueprint.

### Service Level Agreement with Catalyst

The Online Campus will be externally hosted. An initial draft of a full Service Level Agreement (SLA) will be provided by Catalyst for hosting and technical support. The SLA will be reviewed by Information Systems, e-Learning Group, and Legal and revised as necessary. Hosting and technical services will be bench-marked and reviewed periodically. In the interim, there are significant benefits accrued from hosting the system in the same location as the core development team from the NZOSVLE project.

## Content Migration

The requirements for content migration include support, learning and other types of pages and materials associated with the Online Campus in general and specific courses and/or lecturers.  There are short-term and long-term components of this sub-project.  We currently have processes that apparently impose bottlenecks.  Although it might be appropriate to review the process, it is absolutely critical to develop a plan to ensure that faculty and learners will have access to all of the materials that are currently available to them.

________ will lead this sub-project with assistance from Open Polytechnic resources as appropriate and Catalyst Ltd for technical services relating to Moodle.

### Outputs:

- Content migration plan, including short-term implementation planning to meet needs for the transition for Semester 3 and non-semester courses.  Information needs include data on the volume, nature, and currency of materials and on communication tools/processes such as forums, chats, etc.  What do members of faculty want migrated, what can be archived, what can be retired, and what needs to be reviewed and updated?

- Providing policy recommendations for longer-term issues relative to practice of dynamic updating and publishing of course related materials.

- Implementation of content migration

## Support – Helpdesk Services

There are many support activities that have ended up with the Helpdesk for a number of different reasons.  With the implementation of a new application to upgrade the Online Campus, it is timely to review activities with an eye toward need and reassignment if appropriate.

Currently Helpdesk are the first point of contact for student support requests.

- Resetting passwords

- Trouble with logins, browser settings including cookies

- Trouble viewing forums and support pages

- Trouble submitting assignments/tracking assignments

- Logging suggestions for improvements

- Monitoring availability

- Student training on how to use the forums and how to submit assessments.

The Helpdesk also provide (Faculty focus)

- Adhoc training on setting up and maintaining forums & chat rooms to tutors for courses.

- Tutor passwords.

- Setting up support pages.

- Correcting email address for both students and tutors (bogus addresses created from sears)

- Set up tutor access.

- Create groups for the courses

- They also publish updates to pages and log requests for updates.

- Converting file formats submitted.

All email addressed to the web-manager is routed via Helpdesk.

Helpdesk activities will be reviewed and aligned to the new environment. Sheryl Tunbridge will lead this sub-project.

### Online Help

Users will be able to access context sensitive help.

## Orientation and Training

A training plan will be developed using available training documentation and courseware.

_________will manage the Orientation and Training sub-project.

## Operation & Closure Stage

Once the go-live is complete and the system has been bedded down then a Project Review will be undertaken.  Follow-on actions will be assigned and lessons learnt will be documented in a Project Closure Report. A corrective plan will be put in place to address any shortfall in expected benefits or operational matters. Notification will be provided to all parties of project closure.

# Project Deliverables/Milestones

| Project Deliverables/Milestones |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| - ID | - What | - Who / Resources | Comments / Key Dependencies | When | Status |
|  | Feasibility Gate – Go/No Go |  | Stakeholder approval to proceed, taking into account recognised changes to functionality and agreed actions. Webmasters are to provide advice to FMB whether to proceed. |  |  |
|  | Finalise Implementation Plan |  |  |  |  |
|  | Gap analysis |  |  |  |  |
|  | Gap analysis sign-off |  |  |  |  |
|  | Review implementation plan |  | Peer review of Technical Implementation, Content migration, Support and Orientation & Training Plans and preparedness. |  |  |
|  | Approve implementation plan |  |  |  |  |
|  | Conduct Dry Run Test of Technical Implementation |  |  |  |  |
|  | Prepare test environment |  |  |  |  |
|  | SEARS integration - conduct dry run test |  |  |  |  |
|  | Course import – dry run test |  |  |  |  |
|  | Modify Implementation Plan based on test results |  |  |  |  |
|  | Communication Plan |  |  |  |  |
|  | Communications to Open Polytechnic staff |  |  |  |  |
|  | Notification to students |  | Appropriate message online, and training materials to be updated. |  |  |
|  | Prepare Production Environment |  |  |  |  |
|  | Identify hardware, software, and network connection needs |  |  |  |  |
|  | Acquire & install hardware |  | Approval process. Hardware will be purchased from the NZOSVLE project budget. |  |  |
|  | Operating system configuration |  | Dependent on timely approval process for hardware. |  |  |
|  | Determine hosting requirements / agree SLA |  | Catalyst to provide draft SLA and all associated information. |  |  |
|  | Moodle install/config |  | Dependent on timely approval process for hardware. |  |  |
|  | Replication with SEARS |  | Dependent on timely approval process for hardware. |  |  |
|  | Data Migration from beta test site to production site |  | Dependent on timely approval process for hardware. |  |  |
|  | Define and implement access privileges |  |  |  |  |
|  | Content migration |  |  |  |  |
|  | The basic course set-up is populated by a SEARS data input. |  |  |  |  |
|  | Support pages transferred to each course. |  |  |  |  |
|  | Training and Orientation |  |  |  |  |
|  | Identify resource requirements and develop training plan |  |  |  |  |
|  | Adapt training documentation |  |  |  |  |
|  | Schedule and implement training and orientation programme |  |  |  |  |
|  | Support Plan |  |  |  |  |
|  | Establish Helpdesk and customer support plan |  |  |  |  |
|  | State of Readiness Go/No Go Gate |  |  |  |  |
|  | Production Ready Go/No Go Gate |  |  |  |  |
|  | Update Project Control Documents |  |  |  |  |
|  | Project Blueprint |  | Final version – then change control procedures. |  |  |
|  | Lessons learned session and documentation |  |  |  |  |
|  | Additional Transition Tasks |  |  |  |  |
|  | Transfer user group/steering committee leadership to production support |  |  |  |  |

# Initial Risk Assessment

| ID | Nature of Risk | Probability | Impact | Containment Measure |
| --- | --- | --- | --- | --- |
| 01 |  |  |  |  |
| 02 |  |  |  |  |

# Issues Register

| ID | Issue | Raised By | Prob. | Impact | Date Identified | Updated | Mitigation Action |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - 01 |  |  |  |  |  |  |  |
| - 02 |  |  |  |  |  |  |  |
| - 03 |  |  |  |  |  |  |  |
| - 04 |  |  |  |  |  |  |  |
| - 05 |  |  |  |  |  |  |  |

## Issues to be addressed prior to Semester 1, 2005

Further issues have been identified as very important to address prior to Semester 1, 2005. These issues have been analysed and will form part of the overall work programme for the NZOSVLE project during this period. Solutions have been identified for each issue.

Refer Gap Analysis 1.7 available from the e-Learning Office.

# Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Owner: | The Project Owner is responsible for overall business assurance of the project. Responsible for: - Sign-off of Project Blueprint - Sign-off of Service Level Agreement with Catalyst - Sign-off of Feasibility Go / No Go Gate - Sign-off of State of Readiness Go / No Go Gate - Sign-off of Production Ready Go / No Go Gate |
| Project Manager: | Responsible for: - Development of the Project Blueprint - Project Management - Reporting progress against plan weekly/fortnightly and including risks/issues - Sign-off of Feasibility Go / No Go Gate - Sign-off of State of Readiness Go / No Go Gate - Sign-off of Production Ready Go / No Go Gate |
| Virtual Facilities Advisor | Responsible for: - Communications - Project co-ordination - Gathering of general information; names of courses and faculty; open enrolment courses - Sign-off of Feasibility Go / No Go Gate - Sign-off of State of Readiness Go / No Go Gate - Sign-off of Production Ready Go / No Go Gate |
| ISDG Manager | Responsible for: - Management of ISDG resources - Sign-off of Feasibility Go / No Go Gate - Sign-off of State of Readiness Go / No Go Gate - Sign-off of Production Ready Go / No Go Gate |
| Analyst Programmers | Responsible for: - Technical services for Moodle/Sears interface - Technical services for data conversion |
| Faculty Management Board | Responsible for: - Approval of Policy Recommendations |
| Marketing | Responsible for: - Facilitating the approval process for design and theme used. |
| Orientation and Training | Responsible for: - Identify resource requirements and develop training plan - Adapt training documentation. - Schedule and implement training and orientation programme - Sign-off of Feasibility Go / No Go Gate - Sign-off of State of Readiness Go / No Go Gate - Sign-off of Production Ready Go / No Go Gate |
| Support – Helpdesk Services | Responsible for: - Identify resource requirements and develop Helpdesk Services plan - Schedule and implement Helpdesk Services plan - Review of Service Level Agreement with Catalyst - Sign-off of Feasibility Go / No Go Gate - Sign-off of State of Readiness Go / No Go Gate - Sign-off of Production Ready Go / No Go Gate |
| Content Migration | Responsible for: - Identify resource requirements and develop Content Migration plan - Schedule and implement Content Migration plan - Sign-off of Feasibility Go / No Go Gate - Sign-off of State of Readiness Go / No Go Gate - Sign-off of Production Ready Go / No Go Gate |

# Project Controls and Quality Plan

## Project Filing Structure

| Project Document Repositories |  | Electronic copies of project documents will be filed on the _ network drive. Electronic filing of all project documentation is to be: S:\ This directory will include all essential documents that define and describe the progress of the project. Core documents will be distributed as appropriate. |
| --- | --- | --- |

## Reviews

- Highlight Reporting from team representatives

- Weekly Highlight review meetings

- Update Issues Register

- Update Blueprint

## Project Controls

- All versions of the Blueprint are documented and version controlled with all significant changes logged in the change log.

- The final version of the Project Blueprint is approved and signed by the Project Owner, the Faculty Management Board and Information Systems.