Better Business Cases Programme Business Case Template

Prepared by:. Prepared for:. Date:; 28 February 2014. Version:. Status:.

# Better Business Cases
Programme Business Case Template

## Document Control

### Document Information

|  | Position |
| --- | --- |
| Document ID |  |
| Document Owner |  |
| Issue Date |  |
| Last Saved Date |  |
| File Name |  |

### Document History

| Version | Issue Date | Changes |
| --- | --- | --- |

### Document Review

| Role | Name | Review Status |
| --- | --- | --- |
| Project Manager |  |  |

### Document Sign-off

| Role | Name | Sign-off Date |
| --- | --- | --- |
| Project Manager |  |  |
| Senior Responsible Owner/ Project Executive |  |  |

# Contents

How to use this Template	3

Executive Summary	4

Introduction	4

Strategic Case	4

Economic Case	4

Commercial Case	4

Financial Case	4

Management Case	4

Next Steps	4

Introduction	4

The Strategic Case – Making the Case for Change	4

Strategic Context	4

Investment Objectives, Existing Arrangements and Business Needs	4

Potential Business Scope and Key Service Requirements	4

Main Benefits	4

Main Risks	4

Key Constraints and Dependencies	4

The Economic Case – Exploring the Preferred Way Forward	4

Critical Success Factors	4

Programme Options Identification	4

Programme options assessment	4

The Recommended Preferred Way Forward	4

Outlining the Commercial Case	4

Outlining the Financial Case	4

Outlining the Management Case	4

Next Steps	4

Annexes	4

Annex One: Commissioner’s Letter	4

# How to use this Template

This document provides a template for completing a Programme Business Case as part of the Better Business Cases guidance. This business case development process is organised around a five case structure designed to systematically ascertain that each investment proposal:

- is supported by a compelling case for change – the ‘strategic case’

- optimises value for money – the ‘economic case’

- is commercially viable – the ‘commercial case’

- is financially affordable – the ‘financial case’, and

- is achievable – the ‘management case’.

The key purposes of the Programme Business Case are to:

- confirm the strategic context and fit of the proposed investment

- confirm the need to invest and the case for change

- recommend a preferred programme and a preferred way forward for further development of the investment proposal, and

- seek the early approval of decision-makers to develop subsequent project-based business cases.

The Programme Business Case is used as the basis for seeking early approval to commence a preferred programme of work, to develop subsequent business cases and to review the ongoing viability of the programme. The case provides an early opportunity for the organisation and key stakeholders to influence the direction of the investment proposal and to avoid too much effort being put into developing investment proposals and options that should not proceed.

Please note that this template is for guidance purposes only and should be completed in accordance with the “Guide to Developing a Programme Business Case”.

Text in italics provides commentary and guidance for drafting purposes and should be deleted when no longer required. The remaining standard text and tables can be retained to assist you in developing the draft Programme Business Case.

# Executive Summary

The executive summary should meet the needs of multiple audiences by setting out the key aspects of the business case in a brief, concise and accessible form. It is useful to structure the summary to follow the five-case model. The executive summary can be used as the basis for subsequent papers to decision-makers, refocused to meet the information needs of different target audiences.

## Introduction

It is useful to describe the investment proposal at the beginning in one to two sentences. State what decision-makers are being asked to consider or decide.

This programme business case seeks formal approval to…….

This programme business case follows the Treasury Better Business Cases guidance and is organised around the five case model…..

## Strategic Case

The strategic case outlines the strategic context for the investment proposal and makes a robust case for change….

The strategic context

Summarise the strategic context for the proposed investment, with particular reference to supporting strategies, programmes and plans.

The strategic context for this investment is…..

The case for change

A robust and compelling case for change requires a thorough understanding of what the organisation is seeking to achieve (described by the investment objectives) and what is currently happening (existing arrangements). Any difference between the two represents the business gap (or business needs) that this investment proposal is intended to address. This gap analysis assists in providing a compelling case for change.

The case for change is also intended to identify when and how new capability will be delivered in step changes during the life of the programme.  These step changes are ultimately achieved through a series of programme ‘tranches’.

Key stakeholders identified [xx] investment objectives for this investment proposal.

Table xx: The case for change is summarised for each investment objective below.

| Investment Objective One | …………. |
| --- | --- |
| Existing Arrangements |  |
| Business Needs |  |
| Potential Scope |  |
| Potential Benefits |  |
| Potential Risks |  |
| Constraints and Dependencies |  |

| Investment Objective Two | …………. |
| --- | --- |
| Existing Arrangements |  |
| Business Needs |  |
| Potential Scope |  |
| Potential Benefits |  |
| Potential Risks |  |
| Constraints and Dependencies |  |

## Economic Case

Set out the key findings of the analysis of programme options and the overall conclusions, including a description of the preferred programme and the resultant project mix. Include range based estimates of the indicative costs and benefits of the preferred programme.

Potential programme options

Within the potential scope of this proposal, the main programme options were identified by key stakeholders at a facilitated workshop held on [dd mmm yyyy]. The potential programme options identified include …….

The preferred way forward

On the basis of the above, the recommended preferred programme is  ……

The project mix

On the basis of the facilitated stakeholder workshop held on [dd mmm yyyy], the following mix and sequencing of projects is recommended for progressing the preferred programme…………...

Indicative costs and benefits

The estimated rough-order costs and benefits for the preferred programme over the period to 20xx are....

## Commercial Case

Outline the potential deal. Provide an assessment of the likely commercial viability of the proposal. Summarise the procurement strategy and highlight the potential for non-traditional procurement (where applicable).

The commercial case outlines the proposed deal in relation to the preferred way forward.....

## Financial Case

Provide an assessment of the ability of the organisation to meet the rough-order cost estimates included above. Decision-makers will expect a best-possible indication of the funding envelope and its affordability. Ensure the primary funding sources for the programme are identified, including mixes between different organisations. Identify funding gaps and areas where decision-makers will need to make further funding decisions.

The financial case demonstrates that the overall programme is affordable and outlines the funding requirements for the programme tranches identified in the management case below ….

## Management Case

Summarise the programme tranches, key programme management arrangements and key milestones. Identify the overall methodology and the approach that will be taken to manage the programme on an on-going basis. Also refer to any Gateway Review process, if relevant.

The management case addresses the achievability of the proposal and planning arrangements required to both ensure successful delivery and to manage programme risks.

The project governance structure and initial project milestones are provided below….

## Next Steps

This programme business case seeks formal approval from [decision-makers] to commence the preferred programme of work and to proceed with developing further business cases for the following specified projects within the proposed tranches....

Introduction

Describe the investment proposal in one to two sentences. State what decision-makers are being asked to consider or decide.

This programme business case seeks approval to ……….....

The purpose of this programme business case is to:

- confirm the strategic context and fit of the proposed investment

- confirm the case for change and the need for investment

- recommend a preferred programme and a preferred way forward for further development of the investment proposal

- identify the projects that will support the delivery of the programme, including proposed tranches, and

- seek the early approval of [decision-makers] to develop subsequent project-based strategic assessments and business cases.

# The Strategic Case – Making the Case for Change

This part of the strategic case confirms the strategic context for the investment proposal and makes a compelling case for change.

## Strategic Context

Summarise the strategic context for the proposed investment, with particular reference to supporting strategies, programmes and plans. Use the strategic context developed in the previous Strategic Assessment and update for any changes.

The strategic context provides an overview of the organisation and the outcomes that it is seeking to achieve, or contribute to, through its operations.

……

Organisational overview

Provide a snapshot of the organisation, of what it is seeking to achieve, current activities, available resources and the environment in which it operates. Current planning documents should also be referenced wherever possible.

The summary of the operating environment should consider what externally driven factors are driving the need to invest. These could be threats or opportunities, either existing or expected. External factors can be political, economic, social/ demographic, technological, legislative, environmental, and/or commercial.

The key aims of the organisation are to.....

The core activities of the organisation are…

The organisation employs … full-time equivalent staff, has annual expenditure of $…..  and manages the following assets and …

Analysis of the current and expected operating environments has identified the following key factors for the organisation ….

Alignment to existing strategies

Demonstrate how the proposal aligns to relevant national, regional, sector and organisational strategies. Where the proposal is part of a larger portfolio of related programmes or projects, these inter-dependencies should also be outlined.

Outline how the proposal will help to achieve the business goals, strategic aims and plans of the organisation. The proposed investment should contribute to, and be consistent with strategic business planning.

Relevant [Government/sectoral/ regional/organisational policies, strategies and goals] are ….

The investment proposal aligns to the …...

## Investment Objectives, Existing Arrangements and Business Needs

A robust and compelling case for change requires a thorough understanding of what the organisation is seeking to achieve (described by the investment objectives) and what is currently happening (existing arrangements). Any difference between the two represents the business gap (or business needs) that this investment proposal is intended to address. This gap analysis assists in providing a compelling case for change.

.……

Investment Objectives

Investment objectives define the desired outcomes for the proposed investment and need to be SMART (specific, measureable, achievable, relevant and time-bound).

There is no restriction on the number of investment objectives, but five or less is suggested to make the analysis manageable and focussed (ie, on the vital few). The objectives are crucial for making a compelling case for change. A useful test is to ask “is this objective really why we are considering this investment proposal?” If not, the objective may actually be better classified as a critical success factor or business need.

A facilitated case for change workshop process is recommended to ensure that key stakeholders are engaged early and have the ability to challenge and shape the direction of the investment proposal.

A facilitated case for change workshop was held with key stakeholders on [dd mmm yyyy] to identify the investment objectives and gain a better understanding of the business needs. The key stakeholders identified and agreed the following key investment objectives:

- Investment objective one:….

- Investment objective two:….

……

Existing Arrangements and Business Needs

For each objective, provide a snapshot of the current state. For example where an existing service is being replaced, this could include current costs and measures of the existing services. Including metrics provide a base to help measure the distance of travel from the status quo.

For each objective, provide a detailed account of the business gap between the existing arrangements and the desired future state(s). This should describe the problems, difficulties and service gaps associated with the existing arrangements that the proposed investment is intended to address. A continuum of future states may be possible depending on the scope of the investment.

Table xx: Summary of the existing arrangements and business needs

| Investment Objective One | …………. |
| --- | --- |
| Existing Arrangements |  |
| Business Needs |  |
| Investment Objective One | …………. |
| Existing Arrangements |  |
| Business Needs |  |
| Investment Objective One | …………. |
| Existing Arrangements |  |
| Business Needs |  |

## Potential Business Scope and Key Service Requirements

Where the investment objectives describe the direction of travel from the status quo, the purpose of this section is to describe the degree or scale of change required for the programme to be considered successful. Three different levels of investment are typically considered and only those options within this range are assessed further in the economic case:

- The minimum scope required to deliver the essential or core service requirements (the must haves)

- The intermediate scope required to deliver essential and desirable service requirements, and

- The maximum scope required to deliver the essential, desirable and aspirational service requirements.

Desirable requirements may typically be considered if they represent good marginal value for money. The aspirational requirements (or “nice to haves”) are generally only considered further if they are affordable.

The potential business scope defines the boundaries of the investment proposal (or aspects that are considered to be out-of-scope). These boundaries should be narrow enough to avoid scope creep, but broad enough to encourage consideration of innovative options or solutions.

The potential business scope and key service requirements were identified and assessed by stakeholders at the facilitated case for change workshop held on [dd mmm yyyy] ….

Table xx: Potential business scope and key service requirements

| Service Requirements (in decreasing order of relevance compared to the investment objectives) | Scope Assessment |  |  |  |
| --- | --- | --- | --- | --- |
|  | Minimum Scope | Intermediate Scope | Maximum Scope | Out of Scope |

## Main Benefits

Potential benefits from the investment proposal represent gains for intended (and sometimes unintended) stakeholders, whether the organisation, the wider state sector, industry or the general public. Benefits may either have a direct or indirect impact on the stakeholder. The impacts will likely vary depending on the scope of the proposal (minimum, intermediate and maximum).

Benefits may be measureable in either monetary terms (financial or cash-releasing, such as avoided costs or efficiency savings) or non-monetary terms (either quantifiable, such as reduced customer complaints, or qualitative, such as improved health outcomes). Qualitative benefits may be observable but not easily measured. Dis-benefits have negative impacts on beneficiaries. Some benefits may be uncertain or contingent on other events, and should be classified with risks.

This analysis is concerned with describing the main benefits only and builds upon the initial analysis in the Strategic Assessment. The benefits need to be comprehensive (to avoid significant under-statement of the impacts) and be mutually exclusive (to avoid double-counting impacts). More detailed analysis is undertaken in later cases.

Stakeholders identified the following benefits at the facilitated workshop on [dd mmm yyyy] ….

Table xx: Analysis of potential benefits that can be expressed in monetary terms

| Main Benefits | Who Benefits? | Direct or Indirect? | Description |
| --- | --- | --- | --- |

Table xx: Analysis of potential benefits that cannot be reliably expressed in monetary terms

| Main Benefits | Who Benefits? | Direct or Indirect? | Quantitative or Qualitative? | Description and Possible Measures |
| --- | --- | --- | --- | --- |

## Main Risks

The emphasis in the strategic case is to identify the top 20% of risk events which could account for 80% of the total potential risk of the proposal. More detailed risk management is undertaken in later cases.

Risks result from uncertain events that either improve or undermine the achievement of benefits. The main risks that might create, enhance, prevent, degrade, accelerate or delay the achievement of the investment objectives are identified and analysed below….

Table xx: Initial risk analysis

| Main Risks | Consequence (H/M/L) | Likelihood (H/M/L) | Comments and Risk Management Strategies |
| --- | --- | --- | --- |

A risk register has been developed and will be progressively updated as more detailed analysis is undertaken…..

Optimism bias

There is a demonstrated, systematic, tendency to exhibit optimism bias when preparing spending proposals. The most familiar forms of risk to outcomes are that the estimated future costs arising from the given proposal are overly conservative, or the benefits are overly optimistic, or both. The analysis may not fully reflect the possibility of cost-overruns, changing business drivers or implementation timing delays.

Refer to the Better Business Case guidance for optimism bias adjustments by proposal type and phase of the process.

Based on the nature of the investment proposal, the expected net benefits should be reduced by [xx]% to reflect the effects of optimism bias. This loading will be progressively reduced as the accuracy of the estimates for proposal costs and benefits improves…..

## Key Constraints and Dependencies

Constraints are limitations imposed on the investment proposal from the outset. These can include constraints on available resources. Dependencies are external influences on the success of the project, where project success is contingent on the future actions of others.

The proposal is subject to the following constraints and dependencies…..These dependencies will be carefully monitored during the programme….

Table xx: Key constraints and dependencies

| Constraints | Notes |
| --- | --- |
| Dependencies | Notes and Management Strategies |

# The Economic Case – Exploring the Preferred Way Forward

The purpose of the economic case is to identify the preferred programme that optimises value for money. Having determined the strategic context for the investment proposal and established a robust case for change, this part of the economic case:

- identifies critical success factors

- identifies and assesses the programme options (or trade-offs) for delivering the service needs, and

- identifies a preferred way forward based on the preferred programme.

## Critical Success Factors

The following critical success factors were identified by stakeholders at the facilitated options workshop held on [dd mmm yyyy]. Stakeholders agreed the generic descriptions [subject to further proposal-specific amendments]….

Table xx: Critical Success Factors

| Generic Critical Success Factors | Broad Description | Proposal-Specific Critical Success Factors |
| --- | --- | --- |
| Strategic fit and business needs | How well the option meets the agreed investment objectives, related business needs and service requirements, and integrates with other strategies, programmes and projects. |  |
| Potential value for money | How well the option optimises value for money (ie, the optimal mix of potential benefits, costs and risks). |  |
| Supplier capacity and capability | How well the option matches the ability of potential suppliers to deliver the required services, and is likely to result in a sustainable arrangement that optimises value for money. |  |
| Potential affordability | How well the option can be met from likely available funding, and matches other funding constraints. |  |
| Potential achievability | How well the option is likely to be delivered given the organisations ability to respond to the changes required, and matches the level of available skills required for successful delivery. |  |

Critical success factors are attributes essential to successful delivery of the proposal, against which identified long-list options can be assessed. These can differ depending on the nature of the proposal, both in content and relative importance. The key point is that they are crucial, not desirable, and are set at a level which does not preclude important options at an early stage of the analysis.

## Programme Options Identification

The purpose of this section is to identify and assess a wide as possible range of programme options that reflect key trade-offs for value for money, achieve the investment objectives and service requirements, yet lie within the boundaries of the scope parameters and critical success factors identified previously.

Workshop participants should systematically consider all the possible ways in which the investment proposal could be delivered under each of five dimensions or categories of choice:

- Scoping options - In relation to the proposal, what levels of coverage are possible? This can include options for the scale of organisational operations, the level of services provided or the size or spread of the target population. A key consideration is what is in/out of scope and the scope options (status quo, minimum scope, intermediate scope or maximum scope).

- Service solution options - How can services be provided? What alternative ways could the services be delivered? What alternative processes (including technology and business process engineering) could be utilised?

- Service delivery options - Who can deliver the services? Who are the alternative service providers? In-house or out-source? Public or private provision? Or combinations of the above? All state sector proposals requiring Cabinet approval that have whole of life costs in excess of $25 million must consider non-traditional procurement options for service delivery, including public private partnership (PPP)

- Implementation options - When can services be delivered? Immediate or deferred? Big-bang or phased delivery of services?

- Funding options - How can it be funded? Crown or third party? Capital or revenue? Existing or new? Equity or debt? Some options can be limited by existing statutory requirements, such as borrowing restrictions for departments.

In some cases, it may be necessary to redefine these ‘categories of choice’ in order to meet the specific needs of the investment.

A wide range of possible solutions should be considered under each of the five dimensions. There is no set limit on the number of composite options that may be generated. However, impractical options can be discarded as part of the workshop process to avoid undue analysis effort.

A wide range of programme options was generated by stakeholders at the facilitated options workshop held on [dd mmm yyyy] ….

Under the five dimensions, stakeholders have identified a comprehensive long list of in-scope options as follows.

Table xx: Possible programme options classified by the five dimensions of choice

| Dimension | Description | Options within each Dimension |
| --- | --- | --- |
| Scale, scope and location | In relation to the proposal, what levels of coverage are possible? | - …. - …. - …. |
| Service solution | How can services be provided? | - …. - …. …. |
| Service delivery | Who can deliver the services? | - …. - …. …. |
| Implementation | When can services be delivered? | - …. - …. …. |
| Funding | How can it be funded? | - …. - …. …. |

## Programme options assessment

Decision-making relies on robust analysis of the trade-offs between scarce resources and the extent to which investment objectives and key service requirements of the investment proposal can be achieved. Essentially this requires an initial assessment of the potential advantages and disadvantages of each identified option. This can include an analysis of relative benefits, costs and risks, where these assessments can be made by the panel.

Under each dimension of choice, each programme option is assessed as fully meeting, partially meeting, or not meeting each investment objective and critical success factor. Any option that fails to meet any of the critical success factors is automatically discounted and is not carried forward.

The potential programme options in each of the five dimensions were assessed against the investment objectives and critical success factors.

The following assessment methodology was used ….

The summary assessment of the long-list options is included below. A more detailed analysis is included in the appendices …..

### The status quo or do nothing option

A base case option must be included and is used as a baseline for comparing marginal costs and benefits of alternative investment options or courses of action. It provides the benchmark for determining the relative marginal value for money added by the other programme options under consideration.

Usually this is the "status quo" or “do nothing” option. In some cases, maintaining the current level of services is not a viable option going forward. In the case of significant change or service delivery failure, some restorative action may need to be assumed to be taken and the baseline costs and benefits adjusted accordingly.

Description

This option….

Advantages

The main advantages are….

Disadvantages

The main disadvantages are that….

Conclusion

This option would ….…

Repeat the above analysis of programme choices (by dimension) and score the choices against the investment objectives and critical success factors, to determine the preferred programme. The preferred programme is constructed from the preferred choices under each of the five dimensions.

### Preferred Programme

Description

This option….

Advantages

The main advantages are….

Disadvantages

The main disadvantages are that….

Conclusion

This option would ….…

- Table xx: Format for the stakeholder assessment of scale, scope and location choices. This process is repeated for each of the five dimensions of choice.

| Assessment criteria | Assessment Scores for Choices within the [Scale, Scope and Location] Dimension |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Status Quo | ….. | ….. | ….. | ….. |
| Investment objectives: |  |  |  |  |  |
| - ……………….. |  |  |  |  |  |
| - ……………….. |  |  |  |  |  |
| - ……………….. |  |  |  |  |  |
| Critical Success Factors: |  |  |  |  |  |
| - Strategic fit and business needs |  |  |  |  |  |
| - Potential value for money |  |  |  |  |  |
| - Supplier capacity and capability |  |  |  |  |  |
| - Potential affordability |  |  |  |  |  |
| - Potential achievability |  |  |  |  |  |
| Advantages and Disadvantages: |  |  |  |  |  |
| Overall Assessment |  |  |  |  |  |

By repeating the above analysis of long-list options and scoring against the investment objectives and critical success factors, determine a short-list of options for further assessment. The short-list is constructed from the preferred options under each of the five dimensions.

### The status quo or do nothing option

A base case option must be included and is used as a baseline for comparing marginal costs and benefits of alternative investment options or courses of action. It provides the benchmark for determining the relative marginal value for money added by the other options under consideration.

Usually this is the "status quo" or “do nothing” option. In some cases, maintaining the current level of services is not a viable option going forward. In the case of significant change or service delivery failure, some restorative action may need to be assumed to be taken and the baseline costs and benefits adjusted accordingly.

## The Recommended Preferred Way Forward

On the basis of the above initial assessment, the preferred way forward is for……………...

….

### The mix of projects

The purpose of this section is to identify the projects that best achieve the investment objectives and service requirements, yet lie within the boundaries of the scope parameters and critical success factors identified for the programme.

The following criteria may also be helpful in determining and recommending the mix of projects within a programme:

- Proximity to delivery: Projects close to completion (particularly where there is a high degree of confidence in the achievement of investment objectives) could be allowed to continue and included within the programme, in order to deliver quick wins

- Dependencies: Projects which are dependent on particular programme outcomes may be grouped together.

- Achievement of investment objectives:  Projects likely to contribute significantly to the programme investment objectives should be included within the programme.

The proposed projects for the programme were identified at a facilitated workshop held on….

### Indicative costs and benefits

The proposed whole of life cost of the programme is … over the …. years of the expected lifetime of the programme.

The [chief executive/ commissioner] has signified [his/ her] agreement to the indicative cost and benefit estimates of the proposal…

## Outlining the Commercial Case

The detailed consideration of the commercial case takes place at the Detailed Business Case stage. An initial outline of the commercial case should be provided now to decision-makers to provide some assurance on the likely commercial viability of the proposal, potential suppliers, and where those suppliers may be utilised. This is particularly relevant for innovative or more complex services where there may be little market depth and experience.

This section outlines the proposed deal in relation to the preferred way forward .....

### Outlining the procurement strategy

Stages one and two of the eight stage process in “Mastering Procurement: A Structured Approach to Strategic Procurement (2011)” set out the processes for initiating your procurement planning, identifying needs and analysing the market.  Refer to this guidance in the first instance, subject to any other mandatory procurement rules and expectations that may apply to your sector or organisation and the prevailing market conditions.

On the basis of the relative value of the procurement and the potential risk to the organisation, the preferred supply position and approach to the supply market is …

The initial assessment of the attractiveness of the proposed procurement to the supplier market is…

Subject to approval, the organisation proposes to approach the market with a [request for further information/EOI/Other], based on the preferred way forward above.

### Required services

The required goods and/or services in relation to the preferred way forward are …

### Contract provisions

The organisation intends to make payments with respect to the proposed products and services as follows ….

The following contract lengths will be considered: …….

Proposed key contractual clauses will include are as follows: ……

Subject to agreement of this programme business case, it is anticipated that the implementation milestones to be agreed will be as follows….

### Potential for risk sharing

An initial assessment of how the associated risks might be apportioned between the organisation and potential providers is outlined in the risk allocation table below .....

Table xx: Risk allocation table

| Risk Category | Potential Risk Allocation |  |  |
| --- | --- | --- | --- |
|  | [Organisation] | [Supplier A] | Shared |
| Design risk |  |  |  |
| Construction and development risk |  |  |  |
| Transition and implementation risk |  |  |  |
| Availability and performance risk |  |  |  |
| Operating risk |  |  |  |
| Variability of revenue risks |  |  |  |
| Termination risks |  |  |  |
| Technology and obsolescence risks |  |  |  |
| Control risks |  |  |  |
| Residual value risks |  |  |  |
| Financing risks |  |  |  |
| Legislative risks |  |  |  |
| Other project risks |  |  |  |

## Outlining the Financial Case

Note that detailed analysis of the financial case takes place at the Detailed Business Case stage. This part of the financial case provides assurance that the short-listed options, with particular focus on the preferred way forward, are affordable to the organisation, taking into account all potential funding sources.

The purpose of this section is to set out the Programme financial implications of the preferred way forward .....

### Impact on the financial statements

The financial costing needs to be updated as the impacts on the financial statements of the organisation are known with greater accuracy. To allow for uncertainty in the initial estimates, optimism bias should be included and range-based estimates are preferred.

Based on current estimates, the anticipated cash flows for the investment proposal over its intended life span are set out in the table below.

The following assumptions have been made in determining these initial estimates…..

| $millions |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 2013/14 | 2014/15 | 2015/16 | 2016/17 | …….. | Total |
| Preferred Way Forward: |  |  |  |  |  |  |
| Capital |  |  |  |  |  |  |
| Operating |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |
| Funded by: |  |  |  |  |  |  |
| Existing Revenue |  |  |  |  |  |  |
| Existing Capital |  |  |  |  |  |  |
| Extra Revenue |  |  |  |  |  |  |
| Extra Capital |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |

### Overall affordability

The proposed whole of life cost of the programme is … over the …. years of the expected lifetime of the programme.

The [commissioner/chief executive] has signified his/her agreement to the required level of funding required… The commissioner’s letter is attached.

### Funding sources

It is proposed that the additional funding required ........  is sought/provided from the following sources: ...........

## Outlining the Management Case

The management case addresses the achievability of the proposal and planning arrangements required to both ensure successful delivery and to manage programme risks….

### Programme management strategy and framework

For this part of the case outline the:

- history of the programme to date including relationships with wider programmes of work and other related projects

- programme methodology adopted

- programme structure (including an organisation chart)

- programme governance arrangements

- programme reporting arrangements, and

- key roles and responsibilities, including the project executive, Senior Responsible Officer and other key team members.

### Outline project plan

The key aspects of the programme plan are…

The following key documents are attached to this case…..

Table xx: Programme milestones

| Proposed key milestones | Estimated timing |
| --- | --- |

### Risk management

The Senior Responsible Officer is also responsible for ensuring that arrangements for the management of risk are in place, together with the appointment of a risk manager. The risk register is intended to be continuously updated and reviewed throughout the course of the project.

A risk manager has been appointed and a risk register established….

### Programme and business assurance arrangements

This investment proposal has been assessed as [low/ medium/ high] risk using the Gateway Risk Profile Assessment tool. On the basis of this risk assessment, the basis for on-going engagement as part of the business case has been agreed and documented in the scoping document dated [dd mmm yyyy].  This agreement is attached to this case. Key aspects of this approach are….

The proposal is subject to on-going Gateway reviews. This Programme business case has been submitted for a Gate 0: Strategic Assessment review. ….

This proposal is also subject to independent quality assurance. [XYZ limited] has been appointed to ……. This business case reflects their advice and feedback.

## Next Steps

This programme business case seeks approval from decision-makers to commence the preferred programme of work and to proceed with developing further business cases for specified projects within the proposed tranches....

## Annexes

Additional supporting detail, such as supporting strategy and planning documents, stakeholder engagement plans, risk register, scoping document, investment logic mapping deliverables, evidence of stakeholder support, the Commissioner’s letter, detailed options analysis and key programme management deliverables (such as the blueprint and projects dossier).

# Annex One: Commissioner’s Letter

This template is the basis for developing the letter for a Government department and may be customised and individualised to meet the requirements or to address proposal-specific issues.

[date]

[To whom it may concern]

## …………….. Programme Business Case

This Programme Business Case is a significant deliverable of a strategic project by ……….. to investigate value for money options to meet its future ………………………. requirements.

I confirm that:

- I have been actively involved in the development of the attached investment proposal through its various stages

- I accept the strategic aims and investment objectives of the investment proposal, its functional content, size and services

- the indicative cost estimates of the proposal are sound and based on best available information, and

- suitable contingency arrangements are in place to address any current or unforeseen affordability pressures.

This letter fulfils the requirements of the current Better Business Cases guidance. Should either these requirements or the key assumptions on which this case is based change significantly, revalidation of this letter of support should be sought.

Yours sincerely

……..

Refer to http://www.mindtools.com/index.html for more detail on how to use the PESTLE(C) and SWOT analysis tools.

Refer to the guidance at the Ministry of Business, Innovation and Employment website at http://www.business.govt.nz/procurement