## Slide 1: PMO & Project portfolio management

## Slide 2
Time for Dilbert

## Slide 3
Index
 | What is the PMO?
 | Why setup the PMO?
 | What can the PMO be?
 | What would the PMO provide?
 | Why does the PMO fail?
 | Prioritization and portfolio management
 | Questions and answers

## Slide 4
An organizational body …
assigned various responsibilities related to the centralized and coordinated management of those projects under it’s domain.
There in no such thing as a „universal solution“.
To be effective, a PMO must be tailored to your organisation‘s project types, management/staff capabilities, and organisation culture
What is the PMO?

## Slide 5
Why setup the PMO?
 | Limited resources (financial, human staff, …)
 | Multiple projects
 | Time to market is a critical factor
* Condition is full executive support

## Slide 6
Time for Dilbert

## Slide 7
Supportive PMO
  Generally provides support in the area of expertise, templates, best practices, access to information
Controlling PMO
  It also requires that support to be used (pass the regular reviews, audits, …)
Directive PMO
  Only professional project managers are assigned to the projects
  High level of consistency across all projects because PMs are reporting back to the PMO
What can the PMO be?

## Slide 8
What would the PMO provide?
 | Methodology
 | Terminology
 | Project managenet processes
 | Supporting tools
 | Reporting
 | Training and mentoring
 | Best practices collecting
 | Project Managers services
 | Continuous improvement of level of sucess within organisation

## Slide 9
Scope
Defining processes
Defining best practices
Have executive level support
Staffing
Process oriented staff without significant experience in delivering projects, aren‘t respected
Push to the teams to get information that the top management wants
PMO cops
Similar problem as IAD (Internal affairs department) inside PD (Police department)
Why does the PMO fail?
One example from many posibilities
Notes: <number>
Teams support first
Management second

## Slide 10
What is the Portfolio Management?
The act or practice of making investment decisions in order to make the largest possible return.
What is the Project Portfolio Management?
Project Portfolio Management (PPM) is a term used by project managers and project management (PM) organizations to describe methods for analyzing and collectively managing a group of current or proposed projects based on numerous key characteristics.
Prioritization and portfolio management?
Notes: <number>
Difference between program and portfolio

## Slide 11
The fundamental objective of the PPM process is to determine the optimal mix and sequencing of proposed projects to best achieve the organization's overall goals
Basic inputs are:
  hard economic measures
  business strategy goals
  constraints - imposed by management or external real-world factors.
The key challenge to implementing an effective PPM process is typically securing the mandate to do so.
Why setup the Project Portfolio Management?

## Slide 12: PPM

## Slide 13
Basic approaches
Working on all projects at the time
Working on projects which have apropriate resources
This leads to seizures, delays, insufficient resources, collisions, …
Preffered way, eliminates disadvantages of the previous method, leads to better TTM and timing in general, could prevent teams from overloading

## Slide 14
Prioritization – Vodafone Czech Republic
Prioritization is about selecting the best investments from many, the ones that will deliver the most value and the ones that will differentiate us from the rest.
WHY?
Because we have limited resources mainly the IT development area (Vendors) and internally as well.

## Slide 15
Investments that are Subject to Prioritization
1st all investments that consist of multiple business requirements usually generating requirements also from other departments. Application development or maintenance effort needed to implement all the requirements exceeds 30 man-days.
2nd If no application development or maintenance resources are needed then the second criteria is the total required CAPEX budget exceeds 1,5 M CZK.
All of these projects are subject to Investment Board Prioritization.

## Slide 16: Time for Dilbert

## Slide 17
Prioritization Process
Prioritization process in Vodafone Czech Republic is two-fold:
Project Outlook gets priority scoring in the Idea stage- IRG go/nogo decision
Pipeline gets priority scoring in the Concept stage- CGR go/nogo decision

## Slide 18
Investment Board- CFT
Investment Board at VF CZ is called CFT
CFT meets every week and consists of directors of
Finance, Marketing, Sales, Customer Care, Technology, CFT is managed by
PMO
Project prioritization that is used by CFT is combination of prioritization scoring matrix and CFT members expertise

## Slide 19
Scoring matrix – hard prioritization criteria
 | Alignment with strategies
 | Non - financials criteria
 | Financial criteria
 | Alignment with the CAPEX budget
 | Mandatory project (Law, PR, VF Group, End of support)
 | Risks (PIR history, Complexity, Black scenario, Scope stability)
 | Gates passed

## Slide 20
Project outlook
max 100 points from Scoring matrix + max 100 points from CFT members expertise

## Slide 21
Resource planning execution
Prioritization, based on resource planning, allows us to run certain number of projects, according to available resources.
Which projects can proceed to IRG in February
1) Migration to NBP
2) M2W II
3) OneNet BSS Enhancement II
Why those projects?

## Slide 22
How many projects we are able to support
with internal resources?
Internal resources are important to determine capacities,
allow us to solve narrow points and other problems.
How we determine which projects could continue to IRG

## Slide 23
How many projects we are able to run in February – projects are shown by support?
CPM
FA
DM
IBM
STS
Internally:
Externally:

## Slide 24
How many projects we are able to run in February 2009?
We were able to move 3 projects to the concept in February

## Slide 25
Summary
1. Scoring and prioritization
2. Resource planning
3. Scenarios
4. Execution
5. Results